Dr. J. Kapenga

CS 4900

**Stories Report**

Axel Solano, Gregory Smith

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Stories** | **Time Estimation** | **Risk Estimation** | **% Completion** | **Actual**  **Time** | **Complete?** |
| Implementation of version control for our project | 1 hour | 1 | 100% | 1 min | Yes |
| Choosing and reading a C programming standard | 1 day | 2 | 10% | NA | NO |
| Implement a software testing | 2 days | 3 | 10% | NA | NO |
| Meeting to separate the different phases for the project | 3 hours | 3 | 0% | NA | NO |
| Implementation of the first phase | 1 day | 3 | 0% | NA | NO |