**TPS Report**

Axel Solano, Gregory Smith

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Task** | **Time Est.** | **Risk Est.** | **Members in charge** | **% Completion** | **Actual**  **Time** | **Complete** | **Reviewed** |
| Implement Version Control in Github | 15 min | 1 | Greg, Axel | 100% | 1 min | YES | YES |
| Read GNU Coding Standards | 5 hours | 1 | Greg, Axel | 100% | 4 hours | YES | YES |
| Read CUnit test framework  documentation | 8 hours | 2 | Greg, Axel | 100% | 6 hours | YES | YES |
| Develop Project Phase I | 3 hours | 1 | Greg, Axel | 100% | 1 hour | YES | YES |
| Implement CUnit Tests | 7 hours | 1 | Greg, Axel | 100% | 9 hours | YES | YES |
| Develop Project Phase II | 6 hours | 5 | Greg, Axel | 10% | 30 min | NO | NO |
| Document Program | 4 hours | 1 | Greg, Axel | 50% | 3 hours | NO | NO |